RESUMIX.IN

COMPLETE PRD &

90-DAY EXECUTION PLAN

Candidates Launch: March 25, 2026

HR Launch: June 1, 2026  •  Colleges Launch: October 1, 2026

Version 3.0 — Final Production Document

March 5, 2026

CONFIDENTIAL — Solo Founder Strategy Document

# 1. REVISED REALISTIC TIMELINE

CRITICAL REALITY CHECK: You have NOT started coding. March 10 is impossible. The new launch date is March 25, 2026 — giving you 20 days to build and launch the candidate MVP. This is tight but achievable with AI coding tools (Cursor + Claude).

## 1.1 The 3 Launch Dates

| Launch | Date | What Goes Live | Prep Starts |
| --- | --- | --- | --- |
| CANDIDATES | March 25, 2026 | Registration, Resume Builder, Job Listing, Manual Apply, Readiness Score | TODAY (March 5) |
| HR / EMPLOYERS | June 1, 2026 | HR Registration, Job Posting, AI Shortlisting, Chat, Payments | April 15 |
| COLLEGES | October 1, 2026 | Campus Plans, Student Portal, Placement Dashboard | July 15 |

## 1.2 Why March 25 (Not March 10)

Day 1-5 (Mar 5-9): Project setup, database, auth, basic UI framework. Day 6-10 (Mar 10-14): Resume builder + Gemini AI integration + PDF generation. Day 11-14 (Mar 15-18): Job listing, manual apply, candidate dashboard. Day 15-17 (Mar 19-21): Readiness score, email alerts, notifications. Day 18-19 (Mar 22-23): Testing, bug fixes, mobile responsive polish. Day 20 (Mar 24): Deploy to production. Day 21 (Mar 25): LAUNCH DAY.

MARCH 10 ALTERNATIVE: If you want SOMETHING live on March 10, deploy a 'Coming Soon' landing page with waitlist signup. This starts collecting emails while you build. Target: 500 waitlist signups before March 25 launch.

# 2. 20-DAY BUILD SPRINT (March 5-25)

Every day is planned. Use Cursor IDE + Claude for AI-assisted coding. Target: 12-14 hours/day coding.

| Day | Date | Build Task | Hours | Output |
| --- | --- | --- | --- | --- |
| 1 | Mar 5 | Next.js project setup, Prisma schema, Cloud SQL, Firebase config, Tailwind + fonts | 12h | Project foundation running locally |
| 2 | Mar 6 | Landing page (Google Ads style) + Coming Soon + Waitlist signup form | 10h | resumix.in live with waitlist |
| 3 | Mar 7 | Firebase Auth: Email + OTP + Google Sign-in + Phone verification | 12h | Registration + login working |
| 4 | Mar 8 | Candidate profile form: Personal info, education, experience, skills | 12h | Profile creation flow complete |
| 5 | Mar 9 | Database: Seed job data (500 sample jobs), job categories, skills taxonomy | 10h | Job database populated |
| 6 | Mar 10 | Resume Builder: Form mode UI (6 sections), input fields, section navigation | 14h | Resume form editor working |
| 7 | Mar 11 | Resume Builder: Gemini API integration — AI generate summary, bullets, skills | 14h | AI resume generation working |
| 8 | Mar 12 | Resume Builder: 5 HTML templates + Puppeteer PDF generation on Cloud Run | 14h | PDF download working |
| 9 | Mar 13 | Resume Builder: Chat mode (AI asks questions, builds resume), live preview | 12h | Hybrid builder complete |
| 10 | Mar 14 | Resume Score: Gemini analyzes resume vs target role, skill gap detection | 12h | Score + breakdown working |
| 11 | Mar 15 | Job Listing: Search, filter (role, location, salary, skills), job detail page | 12h | Job search + browse working |
| 12 | Mar 16 | Manual Apply: Apply button, resume selection, application confirmation | 10h | Apply flow complete |
| 13 | Mar 17 | Candidate Dashboard: Stats, readiness ring, applications list, alerts, actions | 14h | Dashboard complete |
| 14 | Mar 18 | Readiness Score: Breakdown (skills, resume, experience, education), AI suggestions | 12h | Readiness tracking complete |
| 15 | Mar 19 | Email alerts: Job match emails, application status emails (Resend/Gmail API) | 10h | Email notifications working |
| 16 | Mar 20 | Feature flags system (Firebase Remote Config), admin panel basics | 10h | Feature toggles working |
| 17 | Mar 21 | Mobile responsive: All pages optimized for phone, PWA manifest, icons | 12h | Mobile-ready |
| 18 | Mar 22 | Testing: Full user flow test, bug fixes, performance optimization | 14h | All bugs fixed |
| 19 | Mar 23 | Deploy: Cloud Run + Vercel production, domain config, SSL, monitoring | 10h | Production deployed |
| 20 | Mar 24 | Final checks: Load test, SEO meta tags, analytics, error tracking | 8h | Launch-ready |
| 🚀 | Mar 25 | LAUNCH DAY — Go live + announce everywhere | ALL DAY | RESUMIX.IN IS LIVE! |

# 3. CANDIDATE MVP — March 25 Launch Features

## 3.1 What’s ON at Launch

| Feature | Status | Plan | Details |
| --- | --- | --- | --- |
| Registration (Email + OTP + Google + LinkedIn + Phone) | ✅ ON | Free | Firebase Auth, all methods, temp email blocking |
| Candidate Profile | ✅ ON | Free | Personal info, education, experience, skills, projects |
| AI Resume Builder (Form + Chat hybrid) | ✅ ON | Free | Gemini 2.0 Flash, 5 free templates, PDF download |
| Resume Score | ✅ ON | Free | Role-specific scoring with skill gap analysis |
| Career Readiness Tracking | ✅ ON | Free | Percentage + breakdown + AI improvement suggestions |
| Job Listing + Search | ✅ ON | Free | Browse, filter, search all active jobs |
| Manual Apply (5/day) | ✅ ON | Free | Click apply, select resume, confirm |
| Email Alerts | ✅ ON | Free | Job match + application status notifications |
| Candidate Dashboard | ✅ ON | Free | Stats, readiness, applications, alerts, quick actions |
| Coming Soon Pages | ✅ ON | All | Auto-apply, mock interviews, salary — with Notify Me buttons |

## 3.2 What’s OFF (Built Later, Feature Flagged)

| Feature | Goes Live | Phase | Trigger |
| --- | --- | --- | --- |
| Auto-Apply (20/day) | April 14 | Phase 2 | When 1,000+ candidates signed up |
| Application Tracking Pipeline | April 14 | Phase 2 | With auto-apply |
| WhatsApp Alerts | April 14 | Phase 2 | Gupshup API integration |
| Razorpay Payments + Plans | April 14 | Phase 2 | When auto-apply goes live |
| ₹299 Apply Plan | April 14 | Phase 2 | Paywall for auto-apply |
| Paid Resume Templates (5 more) | April 14 | Phase 2 | Unlock with Apply plan |
| Mock Interviews (Text + Video) | May 1 | Phase 3 | When 3,000+ candidates |
| Salary Benchmark + Negotiation | May 1 | Phase 3 | With mock interviews |
| LinkedIn Optimization | May 1 | Phase 3 | ₹999 Grow plan feature |
| Profile Highlight | May 1 | Phase 3 | With ₹999 plan |
| ₹999 Grow Plan | May 1 | Phase 3 | When Phase 2 features proven |
| Referral System + Credits | May 15 | Phase 3.5 | After payments working |
| HR Registration + Job Posting | June 1 | Phase 4 | HR launch day |
| College Module | October 1 | Phase 5 | College launch day |

# 4. USER ACQUISITION — 0 to 5,000 Candidates

TARGET: 5,000 candidates by April 25 (1 month after launch). Budget: ₹5,000-10,000/month. This means 80% must come from FREE organic channels.

## 4.1 Pre-Launch (March 5-24) — Build Waitlist

| Channel | Action | Target | Cost |
| --- | --- | --- | --- |
| Landing Page | Deploy Coming Soon page with waitlist on Mar 6 | 500 emails | ₹0 |
| LinkedIn (Personal) | Post daily about building Resumix (build-in-public) | 200 followers | ₹0 |
| WhatsApp Groups | Share in 20+ college/fresher/job seeker groups | 300 signups | ₹0 |
| Instagram Reels | 2-3 teaser reels: 'AI that builds your resume in 30 sec' | 5,000 views | ₹0 |
| Reddit | Post in r/Indian_Academia, r/developersIndia, r/jobs | 100 signups | ₹0 |
| College Contacts | Message 10 college friends/contacts to share | 100 signups | ₹0 |
| PRE-LAUNCH TOTAL |  | 500-800 waitlist emails | ₹0 |

## 4.2 Launch Week (March 25-31) — First 1,000

| Channel | Action | Target | Cost |
| --- | --- | --- | --- |
| Email Waitlist | Send 'We’re Live!' email to all waitlist subscribers | 300 signups | ₹0 |
| Product Hunt India | Submit to Product Hunt + Indian tech communities | 200 signups | ₹0 |
| LinkedIn Post Blast | 3 posts: Launch announcement, demo video, founder story | 150 signups | ₹0 |
| Instagram Launch Reel | 'Your resume sucks. Here’s how AI fixes it in 30 sec' | 100 signups | ₹0 |
| Twitter/X Thread | 10-tweet thread: Why I built Resumix + demo | 50 signups | ₹0 |
| WhatsApp Viral | Share in 50+ groups with 'Try free' link | 200 signups | ₹0 |
| Google Ads | Start small: 'AI resume builder free India' keywords | 100 signups | ₹3,000 |
| WEEK 1 TOTAL |  | 1,000-1,100 candidates | ₹3,000 |

## 4.3 Month 1 (April 1-25) — Scale to 5,000

| Channel | Action | Target | Cost/Month |
| --- | --- | --- | --- |
| SEO Blog Posts | Publish 8 blogs: 'Best resume format 2026', 'Fresher resume tips' | 500 organic | ₹0 |
| Instagram Reels | Daily reels: Resume tips, before/after, success stories | 1,000 signups | ₹0 |
| LinkedIn Content | 3 posts/week: Career tips, platform updates, user stories | 300 signups | ₹0 |
| Google Ads | Keywords: 'resume builder', 'job apply', 'career platform India' | 800 signups | ₹5,000 |
| Instagram Ads | Target: 18-28 age, India, 'job search' interests | 500 signups | ₹3,000 |
| Referral Program | Launch: Invite 1 friend = 5 auto-apply credits | 400 signups | ₹0 |
| College WhatsApp | Partner with 5-10 college placement cells to share | 500 signups | ₹0 |
| Telegram Groups | Join 20+ job/career Telegram groups, share genuinely | 200 signups | ₹0 |
| YouTube Shorts | Weekly: Resume building demos, career tips | 300 signups | ₹0 |
| MONTH 1 TOTAL |  | 4,500-5,000 candidates | ₹8,000 |

## 4.4 Content Calendar — March-April

| Day | LinkedIn | Instagram | Blog | Twitter |
| --- | --- | --- | --- | --- |
| Monday | Career tip post | Reel: Resume tip | — | Thread: Career advice |
| Tuesday | Product feature post | Carousel: Skills guide | — | Quick tip tweet |
| Wednesday | Founder story/update | Reel: Before/After | Blog post | Engagement tweet |
| Thursday | Industry insight | Carousel: Interview tips | — | Poll |
| Friday | User success story | Reel: Demo video | Blog post | Thread: Weekly wins |
| Saturday | — | Reel: Motivation | — | Weekend tweet |
| Sunday | Personal/founder post | Story: Behind scenes | — | — |

# 5. GROWTH MILESTONES & FEATURE UNLOCKS

| Milestone | Target Date | Candidates | Action Trigger |
| --- | --- | --- | --- |
| Launch Day | March 25 | 0 | Deploy MVP, announce everywhere |
| First 100 | March 28 | 100 | Validate: Are users building resumes? Fix bugs |
| First 500 | April 2 | 500 | Start collecting feedback, prioritize feature requests |
| 1,000 Users | April 8 | 1,000 | Turn ON: Auto-apply, Application Tracking, WhatsApp Alerts |
| 2,000 Users | April 15 | 2,000 | Turn ON: Payments + ₹299 Apply Plan |
| 3,000 Users | April 20 | 3,000 | Turn ON: Mock Interviews, Salary Reports, ₹999 Grow Plan |
| 5,000 Users | April 25 | 5,000 | Turn ON: Referral System, Credits, Profile Highlight |
| 10,000 Users | May 15 | 10,000 | Start building HR module for June 1 launch |
| 25,000 Users | June 1 | 25,000 | LAUNCH HR module — you now have supply for employers |
| 50,000 Users | August 1 | 50,000 | Start building College module for October 1 |
| 100,000 Users | October 1 | 100,000 | LAUNCH College module |

## 5.1 Revenue Targets

| Month | Paying Users | Avg Revenue/User | Monthly Revenue | Cumulative |
| --- | --- | --- | --- | --- |
| March (7 days) | 0 | ₹0 | ₹0 | ₹0 |
| April | 50 | ₹350 | ₹17,500 | ₹17,500 |
| May | 200 | ₹400 | ₹80,000 | ₹97,500 |
| June (HR Launch) | 400 | ₹600 | ₹2,40,000 | ₹3,37,500 |
| July | 600 | ₹700 | ₹4,20,000 | ₹7,57,500 |
| August | 900 | ₹750 | ₹6,75,000 | ₹14,32,500 |
| September | 1,200 | ₹800 | ₹9,60,000 | ₹23,92,500 |
| October (College) | 1,500 | ₹850 | ₹12,75,000 | ₹36,67,500 |
| November | 1,800 | ₹900 | ₹16,20,000 | ₹52,87,500 |
| December | 2,200 | ₹950 | ₹20,90,000 | ₹73,77,500 |

Year 1 target: ₹73+ lakhs revenue. This funds operations and proves product-market fit for investor conversations.

# 6. FINAL TECH STACK (Locked)

| Layer | Technology | Purpose | Cost/Month |
| --- | --- | --- | --- |
| Frontend | Next.js 14 + Tailwind CSS + Plus Jakarta Sans | Web app + PWA | ₹0 (Vercel free) |
| Backend | Next.js API Routes + Cloud Run | Server logic + APIs | ₹1,000-3,000 |
| Database | Google Cloud SQL (PostgreSQL) + Prisma ORM | Main data store | ₹2,000-5,000 |
| Auth | Firebase Auth | Email, OTP, Google, LinkedIn, Phone | ₹0 (free tier) |
| AI | Gemini 2.0 Flash (Vertex AI) | Resume, scoring, readiness, matching | ₹2,000-5,000 |
| PDF | Puppeteer on Cloud Run | HTML resume to PDF | ₹500-1,000 |
| Storage | Google Cloud Storage | Resumes, photos, documents | ₹500-1,000 |
| Chat (Phase 2) | Firestore + Cloud Pub/Sub | Real-time HR-Candidate messaging | ₹0 (free tier) |
| Payments (Phase 2) | Razorpay | UPI, cards, subscriptions | 2% per txn |
| Email | Resend (free 3K/mo) or Gmail API | Job alerts, notifications | ₹0 |
| WhatsApp (Phase 2) | Gupshup API | WhatsApp job alerts | ₹0.50-1/msg |
| Feature Flags | Firebase Remote Config | ON/OFF feature toggles | ₹0 (free) |
| Analytics | Google Analytics 4 + PostHog | User tracking + feature analytics | ₹0 (free tier) |
| DNS/CDN | Cloudflare | Fast DNS, SSL, caching | ₹0 (free tier) |
| Monitoring | Google Cloud Monitoring | Uptime, errors, performance | ₹0 (free tier) |
| CI/CD | Google Cloud Build or Vercel | Auto-deploy on git push | ₹0 (free tier) |
| TOTAL (Launch) |  |  | ₹6,000-15,000/month |

# 7. HR MODULE — June 1 Pre-Launch Plan

Start HR development on April 15 (after candidate Phase 2 features are stable). You have 45 days to build the HR module.

| Week | Date | Task | Output |
| --- | --- | --- | --- |
| Week 1 | Apr 15-21 | HR registration, company profile, GST/PAN optional verify | HR signup working |
| Week 2 | Apr 22-28 | Job posting form (10 free), AI moderation (Gemini scans for spam) | Job posting working |
| Week 3 | Apr 29-May 5 | AI shortlisting: Gemini ranks candidates into Best/Good/Partial buckets | Shortlisting working |
| Week 4 | May 6-12 | HR dashboard: Posted jobs, candidates, applications, team view | HR dashboard complete |
| Week 5 | May 13-19 | HR ↔ Candidate chat (Firestore real-time), bulk messaging | Chat system working |
| Week 6 | May 20-26 | HR plans: Growth ₹4,999, Pay Per Hire ₹3,999, add-ons, Razorpay | HR payments working |
| Week 7 | May 27-31 | Testing, bug fixes, HR onboarding flow, landing page for employers | HR module ready |
| LAUNCH | June 1 | HR MODULE GOES LIVE | Start acquiring employers |

Why June 1 Works:

By June 1, you will have 10,000-25,000 candidates on the platform. This is your sales pitch to HRs: 'We already have 25,000 active job seekers. Post your jobs and AI will match the best candidates for free.' Supply (candidates) attracts demand (HRs). This is the classic marketplace strategy.

# 8. COLLEGE MODULE — October 1 Pre-Launch Plan

Start college development on July 15. You have 75 days. By October, you will have 50,000-100,000 candidates AND active HRs hiring. This makes the pitch to colleges irresistible: 'Your students get AI resumes, mock interviews, and direct access to 2,500+ hiring companies.'

| Phase | Date | Task |
| --- | --- | --- |
| Week 1-2 | Jul 15-28 | College registration, TPO profile, student CSV upload, bulk onboarding |
| Week 3-4 | Jul 29-Aug 11 | Student portal: Readiness tracking, resume builder, placement status |
| Week 5-6 | Aug 12-25 | Employer connect module: Invite companies, campus drive scheduling |
| Week 7-8 | Aug 26-Sep 8 | Placement dashboard: Stats, department-wise, year-on-year comparison |
| Week 9-10 | Sep 9-22 | College plans: Free Starter, Basic ₹30K, Growth ₹75K, Pro ₹1.5L |
| Week 11 | Sep 23-30 | Testing, college onboarding flow, co-branding, white-label setup |
| LAUNCH | October 1 | COLLEGE MODULE GOES LIVE — Campus placement season starts! |

# 9. AI AGENT DEPLOYMENT SCHEDULE

Agents deploy gradually. Do NOT build all 22 agents at once. Start with 3 critical agents, add more as platform grows.

| Phase | When | Agents Deployed | Purpose |
| --- | --- | --- | --- |
| Launch | March 25 | ZERO agents — You do everything manually | Focus on product, not automation |
| Month 1 | April | Support Bot (Gemini chatbot) | Handle user questions 24/7 |
| Month 2 | May | SEO Agent + Content Writer | Start organic traffic growth |
| Month 2 | May | Infrastructure Monitor | Auto-detect and alert on issues |
| Month 3 | June | Job Matcher + Auto-Apply Engine | Core matching for candidates |
| Month 3 | June | Reviver Agent | Re-engage inactive users |
| Month 4 | July | Lead Finder (API-based, legal) | Find HR leads for sales |
| Month 4 | July | Outreach Agent | Email outreach to HR leads |
| Month 5 | August | Social Poster Agent | Auto-post approved content |
| Month 5 | August | Video/Reels Agent | Create short-form video content |
| Month 6 | September | Full Self-Healing system | Bug detection + auto-fix |
| Month 6+ | October+ | Remaining agents as needed | Scale based on actual needs |

KEY INSIGHT: Do NOT automate what you haven't done manually first. Run every process manually for 2-4 weeks. Understand it deeply. THEN build an agent to automate it. This prevents wasted effort on agents that solve wrong problems.

# 10. KEY PERFORMANCE INDICATORS (KPIs)

## 10.1 Candidate KPIs (Track Daily)

| KPI | March Target | April Target | June Target | December Target |
| --- | --- | --- | --- | --- |
| Total Signups | 500 | 5,000 | 25,000 | 100,000 |
| Daily Active Users | 50 | 500 | 2,500 | 10,000 |
| Resumes Built | 200 | 3,000 | 15,000 | 60,000 |
| Resumes Downloaded (PDF) | 100 | 2,000 | 10,000 | 40,000 |
| Jobs Applied (Manual) | 50 | 1,000 | 5,000 | 15,000 |
| Jobs Applied (Auto) | 0 | 5,000 | 30,000 | 100,000 |
| Readiness Score Avg | N/A | 55% | 65% | 72% |
| Paid Conversion Rate | 0% | 1% | 2.5% | 4% |
| Monthly Revenue | ₹0 | ₹17,500 | ₹2,40,000 | ₹20,90,000 |
| NPS Score | N/A | 40+ | 50+ | 60+ |

## 10.2 Vanity vs Real Metrics

VANITY (Don't obsess): Total signups, page views, social media followers, app downloads.

REAL (Obsess over these): Resumes completed (not started), applications sent, shortlist rate, paid conversion rate, 7-day retention, monthly revenue.

# 11. WHAT TO DO RIGHT NOW (Today)

## Today — March 5, 2026

Hour 1-2: Setup

1. Install Cursor IDE ($20/month) — your AI coding partner.

2. Install Node.js, npm, Git if not already installed.

3. Create GitHub repository: resumix-platform.

4. Run: npx create-next-app@latest resumix --typescript --tailwind --app.

5. Install Prisma: npm install prisma @prisma/client.

Hour 3-4: Google Cloud Setup

6. Create Google Cloud project: resumix-production.

7. Apply for Google Cloud Start Tier credits ($2,000).

8. Enable: Cloud SQL, Cloud Run, Cloud Storage, Vertex AI, Firebase.

9. Create Cloud SQL PostgreSQL instance (Mumbai region, db-f1-micro).

10. Setup Firebase project: Enable Auth (Email, Phone, Google), Realtime DB, Remote Config.

Hour 5-6: Database

11. Copy the Resumix_Database_Schema.sql file I provided.

12. Run schema on Cloud SQL to create all 27 tables.

13. Setup Prisma schema matching the SQL.

14. Run prisma migrate to sync.

Hour 7-10: Landing Page

15. Copy the Resumix_GoogleAds_Style.jsx into your project.

16. Add Plus Jakarta Sans font.

17. Add waitlist signup form (email + 'Notify Me' button).

18. Deploy to Vercel: vercel deploy --prod.

19. Point resumix.in domain to Vercel.

20. Share landing page link on LinkedIn, WhatsApp, Twitter — start collecting emails!

BY END OF TODAY: resumix.in is live with a Coming Soon page, waitlist signup is collecting emails, Google Cloud is configured, database schema is deployed, and your Next.js project is ready for feature development starting tomorrow.

# 12. FILES DELIVERED — Complete Package

| # | File | Type | Description |
| --- | --- | --- | --- |
| 1 | Resumix_Deep_Analysis_Turbo_Mode.docx | Word | 47 issues identified + all fixes + corrected pricing |
| 2 | Resumix_Database_Schema.sql | SQL | 27 tables, indexes, feature flags, agent budgets |
| 3 | Resumix_GoogleAds_Style.jsx | React | Landing page — Google Ads design (RECOMMENDED) |
| 4 | Resumix_Premium_Landing_V2.jsx | React | Landing page — Premium luxury dark design |
| 5 | Resumix_Landing_Page.jsx | React | Landing page — Modern AI-first design |
| 6 | Resumix_Candidate_Dashboard.jsx | React | Full candidate dashboard with all widgets |
| 7 | Resumix_Resume_Builder.jsx | React | AI Resume Builder (chat + form + live preview) |
| 8 | Resumix_Admin_Dashboard.jsx | React | Admin control center (flags, agents, content, revenue) |
| 9 | Resumix_PRD_Execution_Plan.docx | Word | THIS document — Complete PRD + 90-day plan |

END OF PRD & EXECUTION PLAN

Resumix.in — v3.0 — March 2026

Build fast. Launch lean. Iterate daily. Scale with AI.